# pi-iterative-goal: Harness Efficacy Deployment Plan

Repository: joeott/pi-iterative-goal @ main (c6a3b75) Date: 2026-07-20 Scope: UI phase visibility, swarming capabilities, post-plan sharding — architecture, externally validated pattern proof, and a gated five-campaign rollout.

# 1. Executive Summary

This document is a deployment plan for joeott/pi-iterative-goal, a TypeScript extension that drives the Pi Coding Agent through an autonomous four-phase supervisor loop — research, plan, implement, validate — gated by an external evaluator. Every repository claim is pinned to main @ c6a3b75; every design claim traces to a verified seam, a dormant asset, or a named gap.

### The ask and the finding

The engineering owner asked for three capabilities the harness lacks today: clean, live rendering of the current phase in the Pi terminal user interface (TUI); swarming — supervisor fan-out to specialist subagents; and effective sharding of implementation work once research and planning complete. The current-state assessment (Chapter 2) returns the plan’s decisive finding: most of the required machinery already ships in dormant form. The typed plan model PlanSpecSchema, the bounded-concurrency primitive AgentPool.map, the dependency-graph field AgentTask.dependsOn, the user-facing mode fan-out switch, the git-worktree isolation primitive, and the hash-chained event ledger are all verified present at the pinned commit and consumed by nothing. The deployment is therefore wiring and promotion, not greenfield construction — which concentrates risk at integration seams already covered by the repository’s own smoke and headless test runners.

### What gets built

UI visibility lands as a single renderer, src/ui/phase-indicator.ts, fed by a monotonic version counter inside the event-sourced StateManager and a 1 Hz ticker — the first interval timer in src/. Phase, elapsed time, evaluator state, and task progress repaint within one second, and six verified rendering defects collapse into one ownership fix (Chapter 4).

Swarming lands by wiring the dead mode parameter of goal_subagent to AgentPool.map and promoting the pool to a long-lived per-run instance with a cross-call write-scope registry, per-role tool and budget profiles, and ledger plus TUI visibility for every subagent run. The single-agent fallback contract is preserved throughout, so a swarm with no working backend degrades to today’s behavior (Chapter 5).

Post-plan sharding lands as three modules: src/kernel/sharder.ts (spectral-seeded partitioning with local refinement), src/kernel/scheduler.ts (HEFT scheduling with contract-net assignment), and src/workspace/worktrees.ts (worktree isolation with patch merge-back and a three-part merge gate) (Chapter 6). Five diagrams anchor the design: D1, the instrumented loop, and D2, the deployment topology, live in Chapter 3; D3, the UI change-feed data flow, in Chapter 4; D4, the sharding pipeline, and D5, the shard lifecycle, in Chapter 6.

### Why this is credible

Each orchestration pattern passed a symmetric evidence review that sought the strongest support and the strongest counter-evidence (Chapter 7). HEFT (Heterogeneous Earliest Finish Time) scheduling, spectral partitioning as a component, and LLM-as-judge gating under bias controls rate STRONG. Multi-agent orchestration rates MODERATE and explicitly task-dependent: the headline support is a 90.2% gain on a vendor-internal research evaluation , balanced against 4–15× token costs and a peer-reviewed taxonomy of fourteen multi-agent failure modes . Wherever the evidence is conditional, the condition ships as enforced code — telemetry-calibrated costs, prior-plus-refinement, bounded bidding — not as documentation.

### How it ships

Five campaigns, each independently shippable, each gated by extensions to the existing npm run smoke and npm run evidence:headless runners (Chapter 8). C0 lands UI eventing first: additive, zero loop-motor risk, and the observability substrate for everything after. C1 wires the swarm behind a feature flag and must beat the single-agent baseline before default enablement. C2 adds the sharder, C3 the scheduler, and C4 merge-back with signed evidence. Rollback is a revert for C0 and a flag-flip thereafter.

### The central control

The plan’s closing discipline is the shardability gate (Chapter 9). Multi-agent machinery is a force multiplier for decomposable work and a cost-and-fragility multiplier for coupled work: the fan-out that parallelizes six cleanly separated files will, on coupled code, burn an order of magnitude more tokens and produce a merge no conflicted judge can certify. Two mechanisms keep the deployment on the right side of that line. The sequencing invariant permits sharding only after the research and plan artifacts commit, so decomposition never runs ahead of understanding. The gate itself inspects coupling density before any fan-out and may say no, demoting the implement phase to its single-slice path at zero cost. “Do not shard” is a successful outcome of this plan, not a failed ambition.

# 2. Current-State Assessment

This chapter fixes the verified baseline against which the deployment plan is sized. All repository claims derive from a read-in-full pass over the loop, UI, agent-pool, state, capability, and policy modules of joeott/pi-iterative-goal at main @ c6a3b75 (2026-06-29), cited inline as src/file.ts → symbol. Section 2.1 inventories the strengths worth building on, Section 2.2 enumerates the twelve gaps (G1–G6, S1–S6) that Chapters 4–6 close, and Section 2.3 presents the central finding: the repository already ships most of the contracts the target architecture needs, unwired.

## 2.1 The four-phase loop and its verified strengths

The extension implements an autonomous supervisor loop — research → plan → implement → validate, gated by an external evaluator — driven by src/kernel/lifecycle.ts (loop motor) and src/kernel/workflow-engine.ts (phase attempts and model health). Five properties of this substrate are load-bearing for everything later chapters propose.

Event-sourced, hash-chained ledger. src/state.ts → createStateManager(pi) maintains .pi/iterative-goal/runs/<runId>/events.jsonl as the authoritative append-only record: appendEvent attaches sequence, previousEventHash, and a sha256 eventHash, and verifyEventHashChain fails closed on tamper. replayEvents() rebuilds state via a replayHandlers table; restore() prefers replay, falls back to the state.json snapshot, then to a session-level envelope that survives compaction. Side ledgers (evaluator-verdicts.jsonl, approvals.jsonl, attestations.jsonl, task-plan.jsonl) and per-phase artifact directories (cycles/<n>/<phase>/) keep every attempt auditable via /goal-audit, /goal-replay, and /goal-trace (src/ui/commands.ts). The taxonomy already covers loop lifecycle (phase_attempt_started/completed, verdict_recorded, evaluator_state_updated, task_plan_updated), so shard and subagent coordination events extend an existing table rather than requiring a new storage layer.

Policy engine and capability gating. Every privileged effect passes through src/capabilities/broker.ts → CapabilityBroker.invoke, gated by src/policy/engine.ts → PolicyEngine. The policy vocabulary is already shard-shaped: the Effect union spans fs.*, process.exec, git.*, and cloud.*; ActionRequest.taskId? names the requesting task; and PolicyDecision.lease?: CapabilityLease carries { runId, taskId?, effect, resource, maxUses, expiresAt } — bounded, expiring, per-task grants.

Capability preflight with graceful degradation. src/capabilities.ts → detectSubagentBackend() probes tool and command backends before any fan-out. When commandExists("pi") fails, the subagent tool returns structured single-agent-fallback output (details.fallback=true) instead of an error (src/subagents.ts → registerGoalSubagentTool), and /goal-repair-capabilities (src/ui/goal-commands.ts) exposes a remediation path. Preflight plus soft fallback is behavior later swarm designs must preserve, not reinvent.

Worktree isolation primitive. src/agents/pool.ts → prepareIsolatedWorktree() performs a detached git worktree add into os.tmpdir(), captures results as git diff --binary via capturePatch(), and guarantees cleanup through git worktree remove --force plus a process-exit cleanup registry. This is precisely the isolation unit shard execution requires; what it lacks is lifecycle management beyond a single tool call (Section 2.2).

Headless evidence runners. scripts/smoke-goal-harness.mjs (~27 tests) and scripts/headless-feature-evidence.mjs (npm run evidence:headless) supply runnable acceptance gates outside the interactive TUI; every rollout campaign in Chapter 8 terminates in one of them, so acceptance infrastructure is consumed, not built.

A final semantic constrains all later designs: the evaluator’s unfinished-work gate — src/evaluator.ts blocks goal completion while any TaskPlanItem is pending, in_progress, or blocked — must be preserved exactly by any shard-aware rework of the checklist.

## 2.2 Gap analysis

The gaps fall into two clusters — UI visibility (G1–G6) and the swarm substrate (S1–S6) — followed by the sharding seams, where attach points exist but the machinery is absent. Gap IDs are stable references: each is closed by a named design element in Chapters 4–6.

| Gap ID | Location | Symptom | Deployment impact |
| --- | --- | --- | --- |
| G1 | src/harness-ui.ts → HarnessHeader | Re-renders only on session_start/model_select; invalidate() is a no-op | Most prominent phase display is wrong for the entire run |
| G2 | src/kernel/lifecycle.ts, src/state.ts | Repaint only at transitions; no setInterval in src/; startPhaseAttempt() never touches UI | Long phases show no liveness; running is indistinguishable from hung |
| G3 | src/dashboard.ts → updateStatusBar/updateWidget | Status bar and widget read only lastVerdict; evaluatorState (queued/running/…) visible only in the modal dashboard and /goal-status --json | Evaluator latency is invisible; the validate phase appears idle |
| G4 | src/ui/tools.ts → goal_update_task_plan | In-progress TaskPlanItem reaches latest.md and prompts but not the chrome; plan updates trigger no UI refresh | Operator cannot see the current slice without opening the modal |
| G5 | src/dashboard.ts → calculateProgress | min(95, (cycle-1)*100/(cycle+2)) — cycle-only; ignores phase position and task completion | Progress figure is misleading; no shard-level granularity is possible |
| G6 | src/dashboard.ts vs src/harness-ui.ts | Two writers own the goal/phase line with different freshness; neither has an event subscription | Duplicate, conflicting displays; any fix must unify ownership |
| S1 | src/subagents.ts → execute() | mode: "single"\¦"parallel"\¦"chain" accepted but never read | The tool surface promises fan-out that silently never happens |
| S2 | src/agents/pool.ts → AgentPool.map | map(tasks, { concurrency }) and cancel() implemented but never called; a fresh pool is created per call and discarded | No parallelism, no shared worker state, no cross-call budgeting |
| S3 | src/subagents.ts, src/types.ts | AgentTask.dependsOn and inputArtifactIds exist but nothing consumes them | No DAG scheduling; chain mode is unrealizable |
| S4 | src/capabilities.ts → detectSubagentBackend | Detected tool backends (subagent/Agent) are never invoked; only the pi-subprocess pool is used | Detection is advisory; portability claims are unenforced |
| S5 | src/agents/pool.ts → findWriteScopeConflict | Conflict detection is scoped to one pool instance = one call; no shared writer registry, no cancellation surface | Concurrent writers across calls can collide undetected |
| S6 | src/subagents.ts, src/agents/pool.ts | Subagent runs emit no events.jsonl events, artifacts, or TUI progress; [ISOLATED_WORKTREE_PATCH] output is never merged back | Swarm work is unauditable and its diffs are stranded |

Reading the table vertically, the UI cluster reduces to a single missing mechanism: change notification. updateStatusBar/updateWidget are invoked imperatively from advanceToNextPhase(), handleValidateTransition(), the synthetic-failure pause, and session_start restore in src/kernel/lifecycle.ts, and from command handlers in src/ui/goal-commands.ts; the StateManager exposes no subscribe/notify, and no setInterval exists anywhere in src/. Between transitions nothing can repaint, so the header registered at session start (G1) is frozen by construction, in-phase elapsed time (G2) has no trigger, evaluator heartbeat (G3) and task-plan updates (G4) have no render path, and progress (G5) is computed from the only quantity guaranteed to change — the cycle counter. G1–G5 are symptoms; G6 is the structural defect: two modules (src/dashboard.ts, src/harness-ui.ts) write overlapping chrome with different freshness, and neither can be repaired without the other drifting. The remedy in Chapter 4 is correspondingly singular — one renderer, src/ui/phase-indicator.ts, fed by a StateManager version counter and a 1 Hz ticker, rather than six local patches.

The swarm cluster shows a different pathology: a half-built feature. S1–S3 are schema-versus-execution mismatches — the tool accepts mode, the pool implements map, the task type carries dependsOn, and none of the three is read by any consumer. S4–S6 are integration debts: backend detection without dispatch, conflict detection (src/agents/pool.ts → findWriteScopeConflict, glob-prefix conservative) scoped to a single call, and subagent execution that is invisible to the ledger and strands its own patches — an isolation primitive that captures diffs it never applies. Operationally the blocking profile is poor: one swarm call can hold a single agent turn for up to the 300,000 ms subagent timeout with no TUI progress. A secondary correctness issue compounds the cluster: src/harness-ui.ts renders role literals (“scout/planner/worker/reviewer/oracle”, “context-builder”) that do not match the ten-value AgentRole enum in src/subagents.ts, so even today’s single-agent calls are mislabeled in the harness chrome.

Sharding seams. The plan phase today produces a free-text PhaseArtifact (persisted under cycles/<n>/plan/) plus the durable checklist state.taskPlan via src/ui/tools.ts → goal_update_task_plan, with enforced unique ids and ≤1 in_progress item. Three attach points are verified: (1) src/kernel/lifecycle.ts → advanceToNextPhase(), the exact plan→implement transition, where a sharder hook would mirror the existing verifyImplementationAgainstPlan special-case; (2) the goal_update_task_plan handler, where TaskPlanState.updatedByPhaseAttemptId identifies the producing plan attempt; (3) the data seam — derive shards from state.taskPlan.items or parse state.artifacts.plans.at(-1).content, reusing src/domain/path-scope.ts for per-shard path scopes as src/workspace/change-set.ts → verifyImplementationAgainstPlan already does. What is missing is equally precise: patch apply/merge-back, a persistent cross-task write-scope lease registry, shard→worktree lifetime management, and a functional isolated-worktree finalization path — /goal-finalize --mode isolated-worktree is documented in-repo as stubbed but not implemented.

## 2.3 The dormant assets

The assessment’s decisive finding is that the repository’s most valuable deployment assets are designed-but-unwired contracts, each verified present at c6a3b75 and consumed by nothing:

- src/domain/plan.ts → PlanSpecSchema/PlanTaskSchema — a shard-ready typed plan model ({ id, version, tasks[], createdAt }; per task: dependsOn[], satisfies[], allowedPaths: PathScope[], requiredCapabilities[], checks: VerificationSpec[], rollback, risk: low|medium|high), referenced nowhere else in the repo; only extractAcceptedAmendmentScopes is consumed, by src/workspace/change-set.ts.

- src/agents/pool.ts → AgentPool.map/cancel — a bounded-concurrency fan-out primitive (default concurrency 2) that is never called.

- AgentTask.dependsOn/inputArtifactIds — dependency-graph fields with no scheduler behind them.

- The mode enum on goal_subagent — the user-facing fan-out switch with no implementation behind it.

- src/policy/engine.ts → PolicyDecision.lease (CapabilityLease) together with ActionRequest.taskId? — grant vocabulary that already anticipates per-shard, per-task scoping.

This reframes the deployment as wiring and promotion rather than greenfield construction, with three consequences. First, design risk concentrates at integration points — the lifecycle hook, the tool handlers, the ledger event table — precisely where the smoke and headless runners already provide regression coverage. Second, later chapters’ canonical modules are promotions of verified code: src/domain/shard.ts extends PlanSpecSchema rather than inventing a shard contract; src/workspace/worktrees.ts promotes prepareIsolatedWorktree() out of the pool and adds the missing apply/merge half; src/kernel/scheduler.ts consumes dependsOn rather than re-deriving it. Third, scope discipline becomes enforceable: any plan element that cannot trace to a dormant asset, a gap ID, or a listed missing mechanism (apply/merge-back, pub/sub, shard lifetime management) is out of scope. Chapter 3’s target architecture is, in effect, the wiring diagram for the assets enumerated here.

# 3. Target Deployment Architecture

This chapter assembles Chapters 4–6 into one target architecture for joeott/pi-iterative-goal at main @ c6a3b75. Section 3.1 fixes the topology and its ownership rule; Section 3.2 shows where each module attaches to the four-phase loop; Section 3.3 argues the hash-chained event ledger is the coordination substrate — a blackboard with a deliberately minimal publish/subscribe primitive. Per the finding of Section 2.3, every stage wires a verified seam or promotes a dormant asset; none requires a new storage layer, policy vocabulary, or isolation primitive.

## 3.1 Topology: one owner per decision

Figure D2 — architecture diagram

Figure D2 — Deployment topology. Solid edges: control flow; dotted: ledger reads/writes.

The chain is a strict separation of concerns: each stage owns exactly one class of decision, persisted to the ledger before the next stage acts. The run controller is the run-scoped root: it owns the goal lifecycle and the budget/lease envelope. Every privileged effect passes through src/capabilities/broker.ts → CapabilityBroker.invoke under src/policy/engine.ts, and per-task grants use the existing lease vocabulary — PolicyDecision.lease (CapabilityLease { runId, taskId?, effect, resource, maxUses, expiresAt }, named by ActionRequest.taskId?; Section 2.1) — and expiry cancels the holder and releases its write scopes (Section 5.4). The policy engine itself is consumed unmodified.

The coordinator, the existing loop motor src/kernel/lifecycle.ts, owns phase advancement and nothing else: it fires the sharder hook at the plan→implement transition, applies verdicts, and never reorders work within a phase. The sharder owns decomposition: coupling graph, spectral partition, shardability gate (Sections 6.2–6.3). The scheduler owns ordering and assignment — HEFT ranks, contract-net bidding, telemetry costs (Sections 6.4–6.5) — and drives the pool without executing. The worker pool — the long-lived src/agents/pool.ts instance — owns execution: role profiles, activeWriteScopes, one isolated worktree per writer (Sections 5.1–5.2). The merge gate owns integration: patch application in HEFT order, per-shard verifyImplementationAgainstPlan, the test suite (Section 6.6). The external evaluator owns completion: the unfinished-work gate extends so that any shard not merge_verified blocks goal_met, preserving the judge-independence rule (evaluator model ≠ actor model).

The ownership rule keeps the topology operable by a solo maintainer: every stage’s output is a typed ledger event, so the pipeline is replayable from events.jsonl and headlessly testable (Section 2.1), and a defect corrupts only one decision class — HEFT’s missing dominance guarantee stays inside the scheduler, whose periodic re-plan (Section 6.5) can override any assignment.

## 3.2 The instrumented loop

Figure D1 — architecture diagram

Figure D1 — The instrumented four-phase loop. Solid edges: phase transitions; dotted: ledger appends.

The sequencing invariant is the load-bearing rule of the deployment: sharding activates only after the research and plan artifacts are committed. Research and plan remain single-agent; the supervisor may consult read-only scouts (workspace mode read_only_snapshot, typed claims/sources output, Section 5.2), but decomposition is never delegated. Fan-out first becomes possible at the plan→implement transition, where the sharder hooks src/kernel/lifecycle.ts → advanceToNextPhase() (the Section 2.2 seam, mirroring the existing verifyImplementationAgainstPlan special-case), and only after the plan phase commits a typed PlanSpecSchema via goal_post_shards as shard_posted (Section 6.1). The gate has two exits: pass, and implement executes the shard DAG through the pool; decline — the cheapest balanced cut severs too many edges — and implement keeps its single-slice behavior at zero cost. This asymmetry deploys the Section 5.3 counter-evidence: fan-out is the exception that must justify itself, not the default.

Every transition in D1 already appends an event today; the deployment extends the taxonomy rather than inventing instrumentation. The table maps modules to attach points and gaps closed (Section 2.2 change map).

| Module | New or modified | Attach point | Gaps closed |
| --- | --- | --- | --- |
| src/ui/phase-indicator.ts | New | Consumes the StateManager change feed; sole writer to status bar, widget, header, dashboard | G1–G6 |
| src/state.ts | Modified | Version counter in appendEvent; subagent_*/shard_*/merge_* events plus replay handlers | G2–G5, S6 |
| src/dashboard.ts, src/harness-ui.ts | Modified | Goal/phase rendering deleted; non-goal startup content retained | G6 |
| src/kernel/lifecycle.ts | Modified | Sharder hook in advanceToNextPhase(); imperative UI call sites removed | sharding seam (hook) |
| src/phases.ts, src/ui/tools.ts | Modified | Plan emits typed PlanSpec via new goal_post_shards; implement prompt iterates shards | sharding seam (prompts, intake) |
| src/subagents.ts | Modified | tasks[] and mode:"parallel"\¦"chain" wired to pool.map; ledger emission per task | S1, S6 |
| src/agents/pool.ts | Modified | Long-lived per-run instance; cross-call activeWriteScopes; detected-backend dispatch | S2, S4, S5 |
| src/agents/roles.ts | New | Per-role tool/budget/output-schema profiles (Section 5.2) | swarm enabler |
| src/domain/shard.ts | New | ShardSchema/ShardPlanSchema extending the dormant PlanSpecSchema | sharding seam (contract) |
| src/kernel/sharder.ts | New | Invoked from the lifecycle hook; consumes the committed PlanSpec | sharding seam (decomposition) |
| src/kernel/scheduler.ts | New | Drives the pool; consumes AgentTask.dependsOn and subagent_finished telemetry | S3 |
| src/workspace/worktrees.ts | New (promoted) | prepareIsolatedWorktree() promoted from pool.ts; adds apply/merge-back, prune recovery | S6 |
| src/workspace/change-set.ts | Modified | verifyImplementationAgainstPlan run per shard at the merge gate | sharding seam (verification) |
| src/evaluator.ts | Modified | Unfinished-work gate extended to shards not merge_verified | sharding seam (completion) |
| src/types.ts | Modified | Subagent run-state types backing subagent_* replay handlers | S3, S6 |
| src/ui/goal-commands.ts | Modified | Imperative updateStatusBar/updateWidget call sites removed | G2–G4 (call-site cleanup) |
| src/policy/engine.ts, src/capabilities/broker.ts | Unmodified (consumed) | Lease vocabulary issued per shard; no code change | dormant asset activated |

The distribution is the point. Six modules are new, but five are promotions of verified dormant assets (shard.ts extends PlanSpecSchema; the scheduler consumes AgentTask.dependsOn; worktrees.ts promotes prepareIsolatedWorktree(); the sharder consumes the plan schema; the indicator renders ledger-held state), leaving roles.ts the only genuinely novel content. Twelve files are modified at seams verified in Chapter 2 — the riskiest touches (lifecycle.ts, state.ts) sit where the smoke runner already has regression coverage — and two policy files are consumed unchanged. The table doubles as the Section 2.3 scope-enforcement device: proposals fitting no row are out of scope. Two of these files changed on main on 2026-06-29; rebase on c6a3b75 (Section 4.2).

## 3.3 The blackboard: ledger as coordination substrate

The coordination model is a blackboard: a shared, durable workspace that independent knowledge sources read and write, in the classical formulation . The repository already ships the substrate: events.jsonl is append-only and hash-chained (appendEvent attaches sequence, previousEventHash, and a sha256 eventHash; verifyEventHashChain fails closed on tamper), and the replayHandlers table rebuilds full state after compaction or restart (Section 2.1). Shard, swarm, and UI state are projections of one record — hence no new storage layer in the attachment table.

The blackboard’s documented hard problem is control — which knowledge source acts when 3 — answered here by construction rather than a control module: the HEFT scheduler decides ordering (Section 6.4), typed shard_*/merge_* schemas decide what may be written, and provenance fields (runId, taskId, TaskPlanState.updatedByPhaseAttemptId) decide authorship. The arbiter of done is the merge gate plus the evaluator’s unfinished-work gate, not the blackboard: the log records claims; the gates verify them.

Publish/subscribe — the ledger’s one missing mechanism, since consumers cannot watch the log and everything is imperative pull — is closed by the smallest primitive: a monotonic version counter incremented inside appendEvent, consumed by the 1 Hz UI ticker (Section 4.2). One integer is a complete invalidation signal precisely because the store is event-sourced: no producer can forget to notify. It serves three subscriber classes — phase-indicator.ts repaints, the scheduler re-plans on telemetry drift (Section 6.5), the merge gate triggers on shard_completed — without a broker or per-call-site wiring.

Safety discipline is schema plus provenance. LLM-era blackboard experience warns that a shared writable channel is the principal surface for error cascades — one agent’s plausible mistake becomes every other agent’s context  — so the deployment admits only schema-validated typed events — never free-form text — stamped with provenance and covered by the hash chain. Chapters 4–6 detail each producer and subscriber; Chapter 8 sequences the rollout.

# 4. UI Visibility: Clean Live Phase Rendering in the Pi TUI

This chapter specifies how the requirement “the phases the goal is presently in, cleanly rendered in the pi ui” is implemented for joeott/pi-iterative-goal. The design consolidates phase rendering into one module, src/ui/phase-indicator.ts, driven by a StateManager change feed (a monotonic version counter) and a 1 Hz UI ticker. All repository claims below are verified facts from the anatomy read of main @ c6a3b75; gap identifiers G1–G6 refer to the current-state assessment in Chapter 2.

## 4.1 Problem: six verified rendering defects

The structural root cause is that UI refresh in the harness is imperative and transition-triggered. src/dashboard.ts → updateStatusBar(ctx, state) and updateWidget(ctx, state) are invoked only from src/kernel/lifecycle.ts → advanceToNextPhase() (after setPhase), handleValidateTransition() (post-verdict, on all four outcome paths), the synthetic-failure pause path, the session_start restore, and command handlers in src/ui/goal-commands.ts. There is no setInterval anywhere in src/ (verified, zero matches), and StateManager exposes no subscribe/notify mechanism. Six defects follow:

G1 — stale always-visible header. src/harness-ui.ts → renderStartupUi() fires only on session_start and model_select; setHeader(() => new HarnessHeader(...)) captures cycle/phase/status at construction, and src/harness-ui.ts → HarnessHeader.invalidate() is an empty no-op. The most prominent phase display therefore shows the wrong phase for the entire run.

G2 — no in-phase liveness. lock.phaseStartedAt and PhaseAttempt.startedAt exist, but nothing renders elapsed time or a heartbeat during a phase; long phases present a frozen line. src/kernel/workflow-engine.ts → startPhaseAttempt() never touches the UI.

G3 — evaluator running state invisible. evaluatorState (queued|running|passed|failed|error|stale_heartbeat, heartbeat maintained by src/evaluator.ts → updateEvaluatorHeartbeat) appears only in the modal dashboard and /goal-status --json; updateStatusBar/updateWidget read only lastVerdict.

G4 — task plan hidden from chrome. The in-progress TaskPlanItem is absent from status bar and widget; src/ui/tools.ts → goal_update_task_plan emits a task_plan_updated event but triggers no repaint.

G5 — fake progress. src/dashboard.ts → calculateProgress() returns min(95, (cycle−1)·100/(cycle+2)) — a cycle-only heuristic that ignores the four-phase cycle position and taskPlan completion.

G6 — dual UI ownership. src/dashboard.ts (surface IDs iterative-goal) and src/harness-ui.ts (iterative-goal-harness, iterative-goal-startup) each render the goal/phase line with different freshness guarantees; neither subscribes to state.

## 4.2 Design: one renderer, one change feed, one ticker

(a) Consolidate rendering. A new module src/ui/phase-indicator.ts becomes the single owner of all goal/phase content on the status bar, widget, header, and modal dashboard. It exposes a pure renderModel(state) → RenderModel projection plus per-surface line formatters, so output is testable without a terminal. src/harness-ui.ts retains only non-goal startup content (mode, model, subagent backend); its duplicated goal/phase line is deleted. This fixes G6 by construction.

(b) Add a change feed to StateManager. Add a monotonic version counter in src/state.ts, incremented inside appendEvent before hash chaining and exposed as getVersion(). Because the store is event-sourced — every mutation (phase, verdict, evaluator state, task plan, status) already flows through appendEvent into events.jsonl — the counter is a complete invalidation signal: no call site can forget to notify. This is deliberately one integer, not a pub/sub framework.

(c) Add a 1 Hz UI ticker. On session_start, register setInterval(tick, 1000) — the first interval timer in src/, added deliberately — and clear it on session teardown. Each tick reads getVersion() and re-renders all surfaces if the version changed since the last render, or if a phase attempt is currently active so that the elapsed-time field advances at one-second granularity even when zero new events arrive (G2). When the run is paused or idle, a tick costs one integer comparison and emits nothing. Event-driven invalidation then needs no per-call-site wiring: phase_changed, evaluator_state_updated, task_plan_updated, and status_changed all bump the version and are picked up within one second. This fixes G1, G3, and G4.

One constraint is stated honestly: whether Pi’s ctx.ui.setHeader re-invokes its factory or honors a component’s invalidate() on state change is unverified framework behavior (verification flag 2 in the anatomy). The ticker is chosen precisely because it pushes setStatus/setWidget/setHeader explicitly on every invalidating tick and therefore does not depend on framework push semantics. HarnessHeader is refactored to receive a () => RenderModel accessor with a real invalidate(); if header re-render proves inert, the fallback is re-calling setHeader per tick with a fresh factory — cheap, and encapsulated inside phase-indicator.ts.

(d) Make the modal dashboard live. src/dashboard.ts → DashboardComponent currently snapshots state at construction, and its invalidate() is never invoked on state change. Convert it to re-read state inside invalidate(), and have the ticker invoke invalidate() whenever the modal is open and the version changed. The static HarnessDashboard (startup information only) is explicitly out of scope.

Migration. Once the ticker lands, delete the imperative updateStatusBar/updateWidget call sites in kernel/lifecycle.ts and ui/goal-commands.ts; they are redundant because every one of those paths already appends an event. goal-reset → clearStatusBar is preserved as a rendered-empty state following status_changed. The UI files (dashboard.ts, harness-ui.ts) changed on main on 2026-06-29; rebase on c6a3b75 before starting.

## 4.3 Render specification

The table fixes the exact content and refresh trigger per surface; RenderModel carries lock, taskPlan, evaluatorState, phase, cycle, verdicts, blockers, and errors.

| Surface | Content | Refresh trigger |
| --- | --- | --- |
| Status bar (setStatus("iterative-goal")) | 🎯 C{cycle} {icon} {phase} {elapsed} · task {done}/{total} · shards {done}/{total} · eval {state} | Every tick while a phase attempt is active; otherwise only on version change |
| Widget (setWidget("iterative-goal", …, belowEditor)) | Goal line; C{cycle} {icon} {phase} · {status}; ▸ {in-progress task title}; eval {state} · hb {age}s; last verdict + next focus; ≤2 blockers; ≤2 errors | Version-changed ticks only |
| Header (HarnessHeader) | goal: C{cycle} {icon} {phase} {status} {elapsed} | Every tick while active; on version change otherwise |
| Modal dashboard (/goal-dashboard) | Existing snapshot content re-read live, plus heartbeat age and per-phase elapsed | Version-changed ticks while the modal is open |

The refresh asymmetry is a deliberate cost/flicker trade-off. The status bar and header are single-line surfaces where a one-second repaint is imperceptible, so they carry the wall-clock fields ({elapsed}, defined as mm:ss from Date.now() − lock.phaseStartedAt, falling back to the open PhaseAttempt.startedAt). The widget is a multi-line block below the editor where per-second churn would be distracting, so it refreshes only on state change; its heartbeat age (hb {age}s, seconds since the last updateEvaluatorHeartbeat) is therefore as-of-last-event, which is acceptable because evaluator activity itself generates evaluator_state_updated events. In eval {state}, the renderer displays evaluatorState.status verbatim, prefixing ⚠ when the status is stale_heartbeat or error — staleness detection stays in src/evaluator.ts, and the UI merely surfaces it, fixing G3 without duplicating threshold logic. task {done}/{total} counts completed over non-cancelled state.taskPlan.items, and ▸ {title} shows the single in_progress item the state enforces (G4). shards {done}/{total} is rendered only when a shard plan exists for the cycle — dormant until Chapter 6’s shard_posted/shard_completed events land — so the format is forward-compatible without speculative state. Finally, calculateProgress() is replaced by pct=round100⋅i+f/4, where i is the current phase’s index in the four-phase cycle (research, plan, implement, validate → 0–3) and f is taskPlan completed/total during implement, else 0 (G5). The value is monotonic within a cycle and renders 100% only on goal_met.

## 4.4 Data flow and acceptance checks

Figure D3 — architecture diagram

Figure D3 — UI change-feed data flow. The ticker polls the version counter; surfaces push on change or active-phase ticks.

D3 shows the data flow: every mutation enters through appendEvent, which bumps the version counter; the ticker polls the counter once per second and, on change or active-phase ticks, pulls a fresh render model and pushes all four surfaces. Acceptance checks for this chapter:

- A1 (G1). Header and status bar show the new phase within 1 s of a phase_changed event, with no manual command.

- A2 (G2). During a 60 s phase with zero new ledger events, {elapsed} advances every second in status bar and header.

- A3 (G3). An evaluator_state_updated with status running appears in the status bar within 1 s; stale_heartbeat renders with the ⚠ prefix.

- A4 (G4). A task_plan_updated event makes ▸ {title} appear in the widget within 1 s.

- A5 (G5). Rendered percent is non-decreasing within a cycle and advances as taskPlan items complete; goal_met renders 100%.

- A6 (G6). grep confirms only src/ui/phase-indicator.ts references the surface IDs iterative-goal, and harness-ui.ts contains no goal/phase line.

- A7. npm run smoke is extended in scripts/smoke-goal-harness.mjs with a fake-API render test: a recording ctx.ui stub (setStatus/setWidget/setHeader), a temp-dir StateManager, and an exported tickOnce() drive phase_changed/evaluator_state_updated/task_plan_updated and assert the exact line formats of §4.3.

- A8. With the run paused, ten consecutive ticks produce zero render calls (idle cost is one integer comparison per tick).

# 5. Swarming Capabilities

This chapter converts the repository’s dormant subagent schema into a working supervisor→specialist fan-out. The substrate is unusually well prepared: src/subagents.ts → registerGoalSubagentTool already validates a ten-role enum, gates every invocation through src/capabilities/broker.ts → CapabilityBroker.invoke under PolicyEngine control, and provisions isolated worktrees for writer roles; src/agents/pool.ts → AgentPool already implements map(tasks, { concurrency }) and cancel(taskId). What is missing is wiring: the mode parameter is never read (gap S1), map is never called and pools are discarded per call (S2), backend detection is advisory only (S4), and no subagent run leaves a trace in the ledger or the terminal user interface (TUI) (S6). The design below closes those gaps in four moves — execution semantics (5.1), role profiles and observability (5.2), evidence-bounded topology guidance (5.3), and failure handling (5.4) — while preserving the existing single-agent fallback contract throughout.

## 5.1 From dead schema to real fan-out

Tool surface. Extend goal_subagent to accept a tasks[] array, each entry { role, task, allowedPaths?, model?, inputArtifactIds? }, while keeping the scalar task form as a one-element batch so existing prompts continue to work unchanged. The mode parameter then acquires real semantics inside execute():

- mode:"single" — current behavior, unchanged: one AgentTask built by src/subagents.ts → createAgentTask and submitted through the capability gate.

- mode:"parallel" — the batch is validated (writer scopes mutually disjoint, see below) and executed via src/agents/pool.ts → AgentPool.map(tasks, { concurrency }). Concurrency is configurable per call, default 4, hard cap 8. This band mirrors the 4–8 worker recommendation for supervisor fan-out and the per-manager child cap of hierarchical swarms; beyond roughly eight parallel specialists, coordination overhead and token cost dominate (§5.3).

- mode:"chain" — sequential execution in array order, where each task’s inputArtifactIds binds the recorded outputs of its predecessors. This realizes artifact-first handoff using the dormant AgentTask.inputArtifactIds field (S3) and covers the common planner→executor→verifier pipeline without any scheduler.

Anything richer — arbitrary directed acyclic graph (DAG) dependencies via AgentTask.dependsOn, HEFT-ordered placement — is deliberately deferred to src/kernel/scheduler.ts (chapter 6), which will drive the same pool. The mode semantics are specified precisely so that a scheduler can emit parallel batches and chains as primitive operations rather than re-implementing dispatch.

Pool lifetime. Replace the per-call new PiSubprocessAgentPool(cwd) with a long-lived pool owned by the run: created lazily on first swarm use, stored on the run context, torn down at run completion. This single change fixes S5. Write-scope conflict detection (src/agents/pool.ts → findWriteScopeConflict, glob-prefix conservative) currently sees only the tasks of one call, because the registry dies with the pool. The long-lived pool gains a cross-call activeWriteScopes registry: every writer task — Implementer and Integrator, which already hard-require allowedPaths under policy — registers its scope on admission and releases it on completion, cancellation, or lease expiry. A conflicting admission is rejected with a structured error naming the holding task, converting a silent corruption risk into a scheduling signal the supervisor can reason about.

Backend selection. Honor src/capabilities.ts → detectSubagentBackend() (S4). When detection returns a tool backend ({kind:"tool", toolName:"subagent"|"Agent"}), the pool dispatches through that tool; otherwise it falls back to the pi-subprocess backend; if commandExists("pi") also fails, the single-agent fallback fires (§5.4). Detection runs once per run at pool construction, and the selected backend is recorded in the run ledger so replay reconstructs the same execution environment.

## 5.2 Role profiles, budgets, and ledger integration

Today every role receives the same flat budget (maxTurns: 4, maxTokens: 16000, timeoutMs: 300_000 in src/subagents.ts → createAgentTask). The swarm design replaces that default with per-role profiles declared in a new src/agents/roles.ts, applying the tool-router principle that each specialist receives a small, role-appropriate tool inventory rather than every tool, and a typed output schema so the supervisor consumes structured artifacts instead of prose. Budgets scale with expected effort: read-only analysts stay near the current default, while writer roles receive materially larger turn and token allowances because they must edit, run tests, and produce a reviewable patch.

| Role | Tool profile | Budget (turns / tokens / timeout) | Workspace | Output schema |
| --- | --- | --- | --- | --- |
| Scout | fs.read, web.* | 6 / 24k / 5 min | read_only_snapshot | {claims[], sources[], confidence, unknowns[]} |
| Requirements analyst | fs.read | 4 / 16k / 5 min | read_only_snapshot | {requirements[], constraints[], acceptanceCriteria[]} |
| Planner | fs.read | 6 / 24k / 5 min | read_only_snapshot | {tasks[], dependsOn[], allowedPaths[]} (PlanSpec-compatible) |
| Implementer | fs.read/write scoped, process.exec | 12 / 60k / 15 min | isolated_worktree | {summary, patchRef, filesChanged[], testsRun[], uncertainties[]} |
| Test engineer | fs.read/write (tests/**), process.exec | 10 / 40k / 10 min | isolated_worktree | {testFiles[], commands[], verdict, coverageNotes[]} |
| Security reviewer | fs.read, process.exec (scanners) | 6 / 24k / 5 min | read_only_snapshot | {findings[{severity, path, evidence}], verdict} |
| Architecture/Ousterhout advisor | fs.read | 4 / 16k / 5 min | read_only_snapshot | {hotspots[], moduleDepthNotes[], recommendations[]} |
| Documentation reviewer | fs.read | 4 / 16k / 5 min | read_only_snapshot | {gaps[], inaccuracies[], suggestedEdits[]} |
| Release reviewer | fs.read, process.exec (git.*) | 4 / 16k / 5 min | read_only_snapshot | {checklist[{item, status}], blockers[], verdict} |
| Integrator | fs.read/write, process.exec (git.*, tests) | 12 / 60k / 15 min | isolated_worktree | {mergePlan[], conflicts[], resolvedPatchRef, verification} |

The table encodes three deliberate asymmetries. First, workspace mode follows the repository’s existing writer/reader split — isolated_worktree for writers, read_only_snapshot for everyone else — with one proposed extension: Test engineer becomes a writer scoped to test paths, so test authorship parallelizes without touching implementation scopes; the pool’s activeWriteScopes registry makes that scope extension safe. Second, only the Integrator holds both git.* and test-execution tools, because it is the designated merge agent once src/workspace/worktrees.ts adds patch apply/merge-back (chapter 6). Third, every schema carries an explicit verdict or uncertainty field, so the supervisor and the evaluator never parse free text to decide completion — a direct application of artifact-first delegation and of the judge independence rule, since reviewer schemas force a verdict distinct from the actor’s own summary.

Ledger integration. Every task execution appends subagent_started and subagent_finished events to events.jsonl via src/state.ts → appendEvent, carrying role, backend, workspace mode, and the usage counters from src/agents/pool.ts → AgentResult.usage; matching replay handlers restore in-flight swarm state after restart (fixing S6). These are the canonical swarm event types; shard-level events (shard_posted, shard_claimed, shard_completed, shard_failed) arrive with the sharder and scheduler in chapter 6. TUI integration. src/ui/phase-indicator.ts consumes the StateManager change feed (version counter plus 1 Hz ticker) and renders one swarm line — swarm: 3/6 done · 2 running · 1 failed — into the status bar and widget, so a parallel batch no longer blocks a single agent turn invisibly for up to five minutes.

## 5.3 Evidence-disciplined topology guidance

The evidence supports fan-out narrowly, not generally. On the supporting side, Anthropic’s lead-agent-plus-parallel-subagents system outperformed a single agent by 90.2% on its internal research evaluation, with parallel subagents cutting research time by up to 90% 1 — the strongest documented case is exactly the supervisor→parallel-specialists topology applied to breadth-first, decomposable work. On the cost side, the same source reports agents burning roughly 4× (single-agent) to 15× (multi-agent) the tokens of ordinary chat 1, so every swarm call must be budgeted as an order-of-magnitude multiplier, not a free lunch.

The counter-evidence is equally specific. Anthropic itself states multi-agent is “not a good fit” for tasks whose subtasks share context — most coding work 1. Cognition’s engineering analysis argues subagents make implicit, mutually conflicting decisions and that parallelizing work does not parallelize understanding . The MAST taxonomy catalogs 14 failure modes across seven popular frameworks and finds multi-agent gains over single-agent or best-of-N baselines are often minimal 2. Agentless showed a deliberately simple three-phase pipeline reaching 32% on SWE-bench Lite at about $0.70 per issue, beating most complex agent designs of its time ; AutoCodeRover shows the complement — a small, structured two-agent pipeline can be cost-effective (19% at $0.43) when roles are narrow and handoffs are typed . And Anthropic’s general guidance is to start with the simplest solution that works, treating orchestrator-workers as a pattern to adopt when the task structure justifies it .

Three deployment mandates follow. First, a shardability gate precedes any implement-phase fan-out: disjoint allowedPaths for all writers, no shared mutable context between tasks, and independently verifiable outputs; a batch that fails the gate is demoted to mode:"chain" or mode:"single". Second, coding fan-out happens only across disjoint write scopes, with one isolated worktree per writer — the vendor-validated configuration for concurrent agent edits   — accepting that isolation defers conflicts to merge time, which the Integrator plus src/workspace/worktrees.ts merge-back handles in chapter 6. Third, the swarm path is benchmarked against the single-agent fallback on the smoke corpus before it is enabled by default, per the Agentless lesson 6.

## 5.4 Failure handling

Cancellation. src/agents/pool.ts → AgentPool.cancel(taskId) exists but is unreachable today; the design exposes it to the operator (a /goal-swarm-cancel command) and to the supervisor model. Cancellation emits subagent_finished with status:"cancelled" and releases the task’s write scope from activeWriteScopes, so a cancelled writer never blocks reassignment. Lease expiry. Each admitted task holds a src/policy/engine.ts → CapabilityLease { runId, taskId, effect, resource, maxUses, expiresAt }; on expiry the pool cancels the task, releases its scopes, and records the failure — failed agents lose their lease and the supervisor may reassign the work, with bounded maxAttempts and the failed attempt’s findings rather than its full transcript as retry input. Timeout or budget exhaustion counts as failure with the partial result preserved on the ledger.

Fallback contract preserved. If no backend exists, or policy preflight denies the batch, goal_subagent still returns details.fallback=true, result="single-agent-fallback" with the full task list rendered for sequential in-context execution — exactly the contract today’s prompts rely on. Swarming is strictly additive: a run with zero working backends degrades to the status quo, and isolated-worktree patches continue to surface as [ISOLATED_WORKTREE_PATCH] blocks until merge-back lands in chapter 6.

# 6. Post-Plan Sharding Pipeline

This chapter specifies the pipeline that converts a completed plan phase into conflict-free parallel execution: how the harness decomposes planned work into shards, orders them, assigns them to pool workers, and merges the results. The pipeline activates once per cycle at the plan→implement transition; every stage persists its decisions to the event ledger, so the sequence survives context compaction and restart. Figure D4 shows the flow.

Figure D4 — architecture diagram

Figure D4 — Post-plan sharding pipeline. Dashed edges are ledger writes.

## 6.1 The attach seam: plan → implement

The sharder hooks the exact plan→implement transition, kernel/lifecycle.ts → advanceToNextPhase(), mirroring the existing if (state.phase === "implement") verifyImplementationAgainstPlan special-case in the agent_end handler. Two preconditions make the hook meaningful.

First, the plan phase must emit a typed artifact rather than free text. The plan prompt (src/phases.ts → renderPlanPrompt) already demands an exact-files allowlist; the deployment upgrades this to a PlanSpecSchema JSON document recorded through a shard-aware posting tool (goal_post_shards, src/ui/tools.ts). The schema exists today in src/domain/plan.ts — PlanSpecSchema { id, version, tasks[], createdAt } with PlanTaskSchema carrying dependsOn[], allowedPaths: PathScope[], requiredCapabilities[], checks, and risk — yet is referenced nowhere else in the repository: wiring it is activation of a designed-but-dormant contract, not invention. src/domain/shard.ts then defines ShardSchema/ShardPlanSchema as the shard-level extension. The flat state.taskPlan checklist remains a weaker secondary source, since it loses dependsOn/allowedPaths typing.

Second, durability: each shard record is committed to the hash-chained events.jsonl via shard_posted (src/state.ts → appendEvent), so the shard plan is rebuilt by replayEvents() after compaction or restart rather than living in volatile prompt state. Before partitioning, the shardability gate inspects coupling density: if the cheapest balanced cut severs a large fraction of all edges, the work is tightly coupled, fan-out is declined, and the implement phase keeps its single-slice behavior (src/phases.ts → renderImplementPrompt).

## 6.2 Dependency graph construction

src/kernel/sharder.ts builds an undirected weighted graph G=V,E,w. Vertices are the union of files across the plan tasks’ allowlists (PlanTaskSchema.allowedPaths: PathScope[]), normalized by the path-scope machinery (src/domain/path-scope.ts → normalizeRepoPath) that verifies implementation diffs today. Edges are static import/reference relationships resolved through the repository-context capability (goal_repo_context), symmetrized (Aij=Aji) since an import in either direction signals coupling. Weights in v1 are reference counts; co-change weights from git history are a documented v2 refinement — v1 accepts that dynamic coupling is invisible to a static import graph. Task-level dependsOn constraints feed the scheduler (§6.4) but create no graph edges: the graph captures code coupling, not task order. Files in no allowlist are excluded — readable by all, writable by none (the writer-allowlist invariant of src/subagents.ts → registerGoalSubagentTool).

## 6.3 Partitioning: spectral prior plus local refinement

The objective is a balanced k-way cut of minimum weight, because every cut edge is a cross-shard contract — an interface two agents must not change simultaneously. Exact balanced minimum bisection is NP-hard, with no constant-factor approximation under a perfect balance constraint , so the sharder uses a two-stage heuristic: a spectral bisection prior followed by greedy local refinement, with k-way partitioning by recursive bisection.

Stage 1 — spectral prior. Form the graph Laplacian:

L=D−A

where A is the symmetrized adjacency matrix and D the diagonal degree matrix, and solve the eigenproblem:

Lv=λv

The eigenvector v2 belonging to the second-smallest eigenvalue λ2 — the Fiedler vector, introduced as the graph’s algebraic connectivity  and operationalized as a partitioning method by Pothen, Simon and Liou  — assigns each vertex a scalar coordinate. The bisection rule is:

Shardi=Aif v2i≥0Bif v2i<0

with a median split substituted when the sign split violates balance tolerance ε (default 0.34, at most a 2:1 size ratio).

Stage 2 — refinement discipline. Spectral bisection is used only as a prior: it is expensive in running time and dominated in practice by multilevel partitioners with local refinement — hMETIS in the VLSI domain  and KaHIP, whose lineage holds most Walshaw benchmark records  11. Harness graphs are small (tens of files), so multilevel coarsening is unnecessary; what must be retained is the second ingredient, local search. Each pass computes per-vertex gains Dv=externalv−internalv, evaluates Kernighan–Lin-style swaps ga,b=Da+Db−2ca,b, executes the best positive-gain swap that keeps imbalance within ε, and stops when no improving swap exists.

Worked example. A plan’s allowlists name six files: an auth module (f1 login.ts, f2 session.ts, f3 token.ts) and a billing module (f4 invoice.ts, f5 refund.ts, f6 stripe.ts). Import edges form two triangles plus one bridge, f3–f4 (invoice.ts imports token.ts to attribute the caller).

| Vertex | File | Adjacent (A) | deg | L row | v2i | Sign | Shard |
| --- | --- | --- | --- | --- | --- | --- | --- |
| f1 | auth/login.ts | f2, f3 | 2 | [2, −1, −1, 0, 0, 0] | −0.465 | − | B |
| f2 | auth/session.ts | f1, f3 | 2 | [−1, 2, −1, 0, 0, 0] | −0.465 | − | B |
| f3 | auth/token.ts | f1, f2, f4 | 3 | [−1, −1, 3, −1, 0, 0] | −0.261 | − | B |
| f4 | billing/invoice.ts | f3, f5, f6 | 3 | [0, 0, −1, 3, −1, −1] | +0.261 | + | A |
| f5 | billing/refund.ts | f4, f6 | 2 | [0, 0, 0, −1, 2, −1] | +0.465 | + | A |
| f6 | billing/stripe.ts | f4, f5 | 2 | [0, 0, 0, −1, −1, 2] | +0.465 | + | A |

The Fiedler value λ2=5−17/2≈0.438 is small, quantifying how weakly the modules hold together, and the vector magnitudes localize the seam: bridge endpoints f3 and f4 carry the smallest v2i (0.261 against 0.465 for the leaves) — the natural interface files, whose edits the merge gate will scrutinize hardest. The sign split yields a balanced 3/3 partition with cut weight 1, leaving f3–f4 as the only cross-shard contract. One refinement pass then checks all nine cross-shard swaps: D values are −1 for f3 and f4 and −2 for the leaves, and the best candidate (f1↔f4) has gain −1+−2−20=−3<0, so no swap executes and the prior is confirmed locally optimal. That the prior alone suffices here is a property of the instance, not of the method: on noisier graphs, refinement converts a global hint into a defensible local optimum, and balance tolerance keeps the relaxation honest given that exact bisection is NP-hard 11.

## 6.4 Scheduling: HEFT with telemetry-calibrated costs

The partition, inter-shard edges, and task-level dependsOn constraints form a DAG of shard steps. src/kernel/scheduler.ts orders it with HEFT (Heterogeneous Earliest Finish Time), the standard list-scheduling heuristic and still the reference baseline two decades on  . Each step’s priority is its upward rank, computed backward from the exit step:

rankupni=wi+maxnj∈succnici,j+rankupnj

Steps are listed by decreasing rank (critical path first) and placed on the worker giving the earliest finish time:

EFTni,rk=ReadyTimerk+wi,k

The mapping is direct: ni are shard steps, rk are workers of the long-lived agent pool (Chapter 5), wi is mean execution cost, and ci,j is the artifact hand-off cost between dependent steps. Scheduling consumes the dormant AgentTask.dependsOn field (src/agents/pool.ts → AgentTask) — DAG plumbing that exists today with no reader.

Two honesty constraints govern the cost model. First, HEFT is static: decisions are only as good as their a priori estimates, and quality degrades under uncertain estimates . The scheduler therefore calibrates wi and wi,k from measured telemetry, not guesses — every subagent run returns per-run counters in src/agents/pool.ts → AgentResult.usage ({ input, output, cacheRead, cacheWrite, cost, turns }), persisted with each subagent_finished event as an empirical cost distribution per role and model profile. Second, HEFT carries no dominance guarantee — adversarial instances run about 4.3× worse than a trivial baseline 17 — so its ordering is a default, never a proof: when telemetry drifts beyond threshold, ranks for unstarted steps are recomputed (the periodic re-plan of §6.5).

## 6.5 Assignment: contract-net bidding as a satisficing layer

Within the HEFT order, worker selection uses Contract-Net-style bidding , the market-style allocation protocol standardized as a FIPA agent interaction protocol . The scheduler announces a shard step to a targeted shortlist — workers whose role and permitted effects match the step’s PlanTaskSchema.requiredCapabilities, not a broadcast — candidates bid, and the award maximizes total utility:

maxi​j​xi,jα⋅Capi,j−β⋅Costi,j s.t. i​xi,j=1  ∀j

Here xi,j∈{0,1} flips on the assignment of step j to worker i; Capi,j scores capability and tool match; Costi,j is the telemetry-estimated cost from §6.4; and α,β are policy dials — high α prices accuracy, high β prices thrift.

The evidence constrains how far this layer is trusted. Market-based allocation is fast, flexible, and failure-robust, but carries no global-optimality guarantee — “good local solutions may not sum to a good global solution” — and its coordination overhead grows steeply with team size . Bidding is therefore strictly satisficing: (i) announcements go to a bounded shortlist of capable workers, matching the pool’s concurrency cap; (ii) src/kernel/scheduler.ts acts as periodic global critic — on telemetry drift or shard failure it re-runs the global HEFT view and may reassign unstarted work, restoring the coherence local bids cannot provide 21; and (iii) every award is ledgered as shard_claimed, making allocation auditable and replayable.

## 6.6 Execution isolation, merge-back, and the shard lifecycle

Each claimed shard step executes in an isolated git worktree. The primitive exists exactly once in the repository — src/agents/pool.ts → prepareIsolatedWorktree(): git worktree add --detach into a temporary directory, patch capture via git diff --binary, and a process-exit cleanup registry — but it lacks apply/merge-back and shard-lifetime management. The deployment promotes it to src/workspace/worktrees.ts, adding patch application onto an integration branch in HEFT order, git worktree prune recovery for crashed runs, and per-shard write scoping in the policy engine’s lease vocabulary (src/policy/engine.ts → PolicyDecision.lease). Vendor practice validates the model — parallel agent sessions in worktrees so concurrent edits do not collide 9 10 — and is explicit about its limit: isolation defers conflicts to merge time rather than eliminating them 10.

Verification therefore concentrates in the merge layer. A completed shard emits merge_proposed, triggering a three-part gate: (1) per-shard verifyImplementationAgainstPlan (src/workspace/change-set.ts) checking the diff against the shard’s path-scope allowlist; (2) the repository test suite; and (3) the evaluator’s unfinished-work gate (src/evaluator.ts), which today blocks completion while any task item is unfinished, extended so that any shard not merge_verified blocks goal_met. Gate rejection returns the shard to claimed for repair with failure evidence attached. Figure D5 shows the full lifecycle.

Figure D5 — architecture diagram

Figure D5 — Shard lifecycle. The repair loop returns failed or gate-rejected shards to claimed; only merge_verified shards count toward goal completion.

Ledger as blackboard. All shard state transitions ride the append-only, hash-chained events.jsonl (src/state.ts → appendEvent; verifyEventHashChain fails closed on tamper, and the replay-handler table rebuilds shard state after compaction). This is the blackboard pattern — a shared workspace that independent knowledge sources read and write — whose documented hard problem is control: deciding which source acts when 3. Here control is answered by construction: the HEFT scheduler decides ordering, typed shard_* schemas decide what may be written, and per-record provenance (taskId, runId) decides authorship. LLM-era evidence adds the standing warning that a shared writable channel is also the principal surface for error cascades 4 — hence schema-validated events rather than free-form text, and a merge gate, not the blackboard, as the arbiter of done.

# 7. Pattern Proof & External Validation

This chapter subjects every orchestration pattern the deployment plan relies on to an independent efficacy check against external literature and vendor-documented practice. The method was deliberately symmetric: for each pattern, a dedicated evidence review sought the strongest available support and the strongest available counter-evidence, opened every cited source, and excluded claims whose URLs could not be resolved; no unverified sources remain. Confidence uses a three-level scale — STRONG (peer-reviewed, limitations precisely characterized), MODERATE (established lineage but practice-based, vendor-internal, pre-LLM, or unreplicated evidence), WEAK (counter-indicated in isolation). Where the evidence says a pattern fails, the failure is stated here and converted into a mandated safeguard in Section 7.3; Chapter 9’s risk register builds directly on Section 7.2.

## 7.1 Evidence summary per pattern

### 7.1.1 HEFT DAG scheduling

HEFT (Heterogeneous Earliest Finish Time) ranks the tasks of a directed acyclic graph (DAG) by upward rank — mean computation plus communication cost — and assigns each to the processor promising the earliest finish time, achieving near-optimal makespans at low complexity in the original evaluation 16. The strongest support is durability: two decades on, scheduling research still calls HEFT “one of the most popular scheduling algorithms” and uses it as the primary comparator 17. Confidence: STRONG — foundational, peer-reviewed, with weaknesses (static-estimate dependence, no dominance guarantee) precisely characterized in the robustness literature 18 17.

### 7.1.2 Spectral bisection

Spectral bisection splits a graph on the Fiedler vector — the eigenvector of the second-smallest Laplacian eigenvalue — a method originating in Fiedler’s algebraic-connectivity theory 12 and operationalized for sparse-matrix workloads by Pothen, Simon and Liou 13. The strongest support is its principled global view of connectivity, confirmed as “still in use today” by the standard survey 11. Confidence: STRONG as a component, WEAK as the sole partitioner — balanced cut minimization is NP-complete, perfect-balance bisection is NP-hard with no constant-factor approximation, and multilevel partitioners (hMETIS, KaHIP) dominate practice 11 14 15. The plan’s src/kernel/sharder.ts therefore uses it only as a prior feeding refinement.

### 7.1.3 Contract Net task allocation

The Contract Net Protocol (CNP) — a manager announces a task, workers bid, the best bid wins — is the canonical market-style allocation mechanism in multi-agent systems 19. The strongest support is institutional durability: the Foundation for Intelligent Physical Agents (FIPA) standardized CNP as an official agent interaction protocol 20, and decades of multirobot work adopted it for speed, flexibility, and failure robustness 21. Confidence: MODERATE — the validation base is large but pre-LLM; transfer to LLM worker pools is plausible, not measured, and the same literature documents its suboptimality and communication overhead 21.

### 7.1.4 Blackboard coordination

The blackboard model — independent knowledge sources opportunistically reading and writing a shared, structured workspace under a control component — was established by the HEARSAY-II system  and formalized by Nii, who identified knowledge-source scheduling as the central design problem 3. The strongest support is a genuine LLM-era revival: a 2025 study reports a blackboard-architecture multi-agent system matching state-of-the-art multi-agent systems while consuming fewer tokens than message-passing designs 4, and a second 2025 paper re-adopts the blackboard as the minimal substrate for multi-agent safety studies . Confidence: MODERATE — the classic lineage is rock-solid, but the LLM-era results are recent, unreplicated preprints.

### 7.1.5 LLM multi-agent orchestration

The evidence is genuinely mixed and task-dependent. The strongest support: Anthropic reports that its orchestrator–worker research system — one lead agent directing parallel subagents — outperformed a single-agent configuration by 90.2% on its internal research evaluation, with parallelism cutting research time by up to 90% 1; both figures are vendor-internal and not independently replicated. Independent corroboration exists at smaller scale: AutoCodeRover’s two-agent pipeline solved 19% of SWE-bench Lite (a curated software-engineering benchmark subset) at roughly $0.43 per issue 7. Confidence: MODERATE, explicitly task-dependent — strongest for breadth-first, decomposable workloads and counter-indicated for tightly coupled sequential work, including by the pattern’s strongest proponent 1 8.

### 7.1.6 LLM-as-judge gating

Evaluator-gated completion uses a separate LLM judge to decide whether the goal condition holds. The strongest support: GPT-4-as-judge reaches over 80% agreement with human preferences — the same agreement level humans reach with each other  — and Anthropic’s production multi-agent system grades results at scale with a rubric-driven LLM judge 1. Confidence: STRONG, conditional on the bias controls mandated in Section 7.3 — the reliability result and the disqualifying biases come from the same literature, so the rating holds only under judge independence, rubric-based grading, and deterministic-first verification 24 .

### 7.1.7 Git worktree isolation

Peer-reviewed evidence is absent, but vendor practice is consistent and explicit: Anthropic’s Claude Code documentation recommends running parallel agent sessions in git worktrees so concurrent edits do not collide, exposing the mechanism as a first-class flag 9; the orchestration product Conductor builds its entire model on per-agent worktrees feeding a review-and-merge flow 10; and the mechanism itself is canonical, documented git functionality . Confidence: MODERATE — consistent practice without controlled evaluation; the plan’s src/workspace/worktrees.ts accordingly treats integration as a separate, unsolved problem.

## 7.2 Counter-evidence and failure modes

The negative results receive equal weight here; each becomes a safeguard in Section 7.3, and Chapter 9 builds its risk register from this section. Six failure clusters matter.

Static-estimate fragility (HEFT). HEFT is only as good as the a priori cost estimates it is fed: robustness studies of twenty static DAG heuristics, HEFT among them, show schedule quality degrading as estimate uncertainty grows 18, and adversarial instance generation finds cases where HEFT performs up to roughly 4.3× worse than trivial baselines — it has no dominance guarantee 17. Hard-coded cost tables would import this failure mode directly.

NP-hardness and multilevel dominance (spectral). Balanced-cut partitioning is NP-complete; perfect-balance bisection is NP-hard with no constant-factor approximation; spectral bisection is itself “expensive in terms of running time,” while multilevel methods are “the most successful approach” for large graphs 11. A spectral-only sharder would institutionalize 1990s state of the art and ignore decades of partitioner engineering 14 15.

Local suboptimality and coordination cost (contract net). Market-based allocation is fast and robust “but can produce highly suboptimal solutions since good local solutions may not sum to a good global solution,” and broadcast/bid messaging imposes heavy communication demands as teams scale 21. In a token-priced regime, unbounded fan-out converts this classical bandwidth cost into a direct dollar cost.

Multi-agent failure taxonomies and simplicity results (LLM orchestration). The MAST (Multi-Agent System Failure Taxonomy) study catalogs 14 failure modes across seven popular frameworks — specification failures, inter-agent misalignment, verification failures — and finds gains over single-agent or best-of-N baselines often minimal 2. Agentless reached 32% on SWE-bench Lite at about $0.70 with a deliberately simple non-agent pipeline, outperforming most complex agent designs of its time 6; independent benchmark analysis likewise shows simple baselines closing much of the gap once cost is controlled . Cognition’s engineering team argues multi-agent architectures are fragile by construction, because subagents make implicit, conflicting decisions that cannot be reconciled 5. The multi-agent advantage diminishes as base models improve, favoring cascade/hybrid designs . Cost is the one undisputed finding: agents burn roughly 4× (single) to 15× (multi-agent) the tokens of chat 1.

Judge bias (LLM-as-judge). Position bias, verbosity bias, self-enhancement bias, and weak grading of mathematical reasoning are documented in the original MT-Bench study 24; subsequent work shows evaluators recognize and systematically favor their own generations, with biases hard to fully mitigate 25. A gate that lets an agent certify its own output, or grades free-form without a rubric, imports all of these.

Merge-time conflict deferral (worktrees) and shared-channel risk (blackboard). Worktree isolation moves conflict from write-time to merge-time: conflicts and review become the bottleneck, and the mechanism does nothing to reconcile semantically contradictory changes — a limitation visible in Conductor’s exposed merge-conflict states 10. The blackboard adds the symmetric risk: a shared writable channel enables error propagation and collusion if unmonitored 23.

## 7.3 Deployment implications

Table 1 converts each finding into the safeguard the design chapters (4–6) must honor; these are constraints, not optional hardening.

| Pattern | Confidence | Key support | Key limit | Mandated safeguard |
| --- | --- | --- | --- | --- |
| HEFT scheduling | STRONG | 20-year baseline status 17 | static-estimate fragility; ~4.3× adversarial degradation 18 17 | Telemetry-calibrated HEFT costs, refreshed on drift; never assume per-instance optimality |
| Spectral bisection | STRONG (component) / WEAK (sole) | principled global prior, still in use 13 11 | NP-hard balance; multilevel dominance 11 15 | Spectral-as-prior + local refinement in src/kernel/sharder.ts |
| Contract Net | MODERATE | FIPA standardization 20 | local suboptimality; message overhead 21 | Bounded CNP fan-out + periodic global re-plan |
| Blackboard | MODERATE | token-efficient LLM-era revival 4 | control complexity; cascade/collusion surface 3 23 | Schema/provenance enforcement + cascade monitoring on the ledger |
| LLM multi-agent orchestration | MODERATE (task-dependent) | 90.2% internal gain (vendor-internal) 1 | minimal gains over baselines; 4–15× token cost 2 1 | Shardability gate + single-agent/best-of-N baseline benchmark before fan-out |
| LLM-as-judge | STRONG (with controls) | >80% human-preference agreement 24 | position, verbosity, self-preference bias 24 25 | Judge independence + explicit rubric + deterministic checks first |
| Worktree isolation | MODERATE | vendor-validated practice; canonical git 9 26 | merge-time conflict deferral 10 | Merge-time CI gate + judge-gated review |

The table’s structure is deliberately asymmetric: no pattern is rejected outright, but none is adopted unconditionally. Three rows — contract net, blackboard, worktrees — rest on MODERATE evidence, so the plan’s credibility there depends on the safeguards rather than on track records; the LLM-orchestration row is MODERATE in the strictest sense, with peer-reviewed counter-evidence (MAST, Agentless) roughly balancing vendor-quantified support. The two STRONG ratings are instructive: HEFT and LLM-as-judge earn them not because they always work but because their failure modes are so precisely characterized that the safeguards follow mechanically from the literature. The spectral row is the only split rating, and the split is the point — the same mathematics that makes the Fiedler vector a principled prior makes spectral-only partitioning indefensible. The safeguards cluster into three disciplines — calibration against live measurement, decomposition into prior-plus-refinement, and independent verification at every gate — which Chapter 8’s acceptance gates operationalize.

# 8. Phased Rollout Campaign & Acceptance Gates

This chapter sequences the designs of Chapters 4–6 into five campaigns (C0–C4), each independently shippable and each terminating in a hard acceptance gate. Gates extend the two runners the repository already ships — npm run smoke (scripts/smoke-goal-harness.mjs, ~27 tests) and npm run evidence:headless (scripts/headless-feature-evidence.mjs) — so acceptance infrastructure is consumed, not built. Two anatomy facts set pre-flight conditions: both fix/* branches are merged and stale, so collision risk is zero; and src/dashboard.ts and src/harness-ui.ts are the files most recently changed on main (2026-06-29), so Campaign 0 rebases on c6a3b75, with work landing directly on main per current practice.

## 8.1 Ordering and dependency rationale

The dependency structure is a chain with one independent member. Campaigns 1 → 2 → 3 → 4 are strictly ordered: shards ride the swarm pool (C2 needs C1’s long-lived pool and write-scope registry), the scheduler consumes the shard DAG (C3 needs C2’s shard_posted output), and merge-back presupposes shard patches in worktrees (C4 needs C3’s executed steps). Campaign 0 is independent — it touches no swarm code — but goes first for two reasons. First, it is pure additive visibility — a version counter inside src/state.ts → appendEvent, a 1 Hz ticker, one new renderer — with zero loop-motor risk. Second, it makes every later campaign observable — the swarm status line and the shards {done}/{total} field of §4.3 render only because the change feed exists — so C1–C4 execute under observation rather than as invisible blocking calls. Campaign 4 is last: worktree isolation defers conflicts to merge time, so merge-back can only be gated once shards exist to merge. Gates are cumulative: each campaign re-runs all prior smoke tests as regression before its own items count.

## 8.2 Campaign overview

| Campaign | Scope | Files touched | Acceptance gate | Rollback |
| --- | --- | --- | --- | --- |
| C0 — UI eventing + phase-indicator | Single renderer, StateManager version counter, 1 Hz ticker (Ch. 4) | New: src/ui/phase-indicator.ts. Modified: src/state.ts, src/dashboard.ts, src/harness-ui.ts, src/kernel/lifecycle.ts, src/ui/goal-commands.ts, scripts/smoke-goal-harness.mjs | Smoke extension: header correct ≤1 s after a synthetic phase_changed event; checks A1–A8 | Revert commit range (additive) |
| C1 — swarm wiring | tasks[]/mode semantics, long-lived pool, role profiles, ledger events (Ch. 5) | New: src/agents/roles.ts. Modified: src/subagents.ts, src/agents/pool.ts, src/state.ts, src/types.ts, src/phases.ts, src/ui/goal-commands.ts, src/ui/phase-indicator.ts | Smoke: shardability gate rejects overlapping writer scopes; fallback contract intact; baseline benchmark vs. single-agent | Feature flag: mode:"parallel"\¦"chain" disabled by default |
| C2 — sharder | Typed plan emission, dependency graph, spectral prior + refinement (Ch. 6 §6.1–6.3) | New: src/domain/shard.ts, src/kernel/sharder.ts. Modified: src/phases.ts, src/kernel/lifecycle.ts, src/ui/tools.ts, src/state.ts | Smoke: six-file fixture yields the 3/3 split at cut weight 1; coupled fixture declines fan-out | Flag: sharder hook off; checklist path untouched |
| C3 — scheduler + assignment | HEFT ranks, contract-net bidding, re-plan on drift (Ch. 6 §6.4–6.5) | New: src/kernel/scheduler.ts. Modified: src/state.ts, src/ui/phase-indicator.ts, scripts/smoke-goal-harness.mjs | Smoke: telemetry-calibrated costs only; fixture DAG ordered critical-path-first; drift re-ranks | Flag: bypass scheduler, execute in posted order |
| C4 — merge-back + evidence | Worktree promotion, patch apply, merge gate, evaluator extension (Ch. 6 §6.6) | New: src/workspace/worktrees.ts. Modified: src/agents/pool.ts, src/workspace/change-set.ts, src/evaluator.ts, src/state.ts, scripts/headless-feature-evidence.mjs | Headless: 2-shard fan-out with non-overlapping write scopes, merged with signed evidence; merge-time CI/test gate; judge-independence check | Flag off: patches surface as [ISOLATED_WORKTREE_PATCH] (status quo) |

Three structural properties emerge. First, the additive bias: every canonical module — src/ui/phase-indicator.ts, src/agents/roles.ts, src/domain/shard.ts, src/kernel/sharder.ts, src/kernel/scheduler.ts, src/workspace/worktrees.ts — is a new file, while modifications concentrate on src/state.ts, which each campaign extends with its event batch (subagent_*, shard_*, merge_*) plus replay handlers; the replay-handler table is thus the one file-level merge hotspot, arguing for strict campaign sequencing. Second, gates invent no infrastructure: every criterion is a new test in scripts/smoke-goal-harness.mjs or a new scenario in scripts/headless-feature-evidence.mjs, both passing today. Third, rollback is deliberately asymmetric: C0 needs only a revert boundary (the loop depends on nothing it adds); C1–C4 ship behind feature flags because they change runtime semantics built on dormant schema — the status quo stays one flag-flip away at every step.

## 8.3 Campaign 0 — UI eventing + phase-indicator

Scope is Chapter 4: consolidate all goal/phase rendering into src/ui/phase-indicator.ts, add the StateManager change feed (version counter incremented inside appendEvent, exposed as getVersion()), and register the 1 Hz UI ticker — the first setInterval in src/. The gate extends npm run smoke with the fake-API render harness of §4.4 (recording ctx.ui stub, temp-dir StateManager, exported tickOnce()), asserting: header and status bar show the new phase within 1 s of a synthetic phase_changed event; {elapsed} advances each second through a 60 s event-silent phase; evaluator_state_updated: running and task_plan_updated reach the chrome within 1 s; a paused run produces zero render calls across ten ticks; and a grep check proves src/ui/phase-indicator.ts is the sole writer of the iterative-goal surface ID. All ~27 pre-existing smoke tests must still pass; because the ticker pushes surfaces explicitly, nothing depends on the unverified ctx.ui.setHeader re-render semantics. Rollback is a plain revert of the commit range: the counter is additive inside appendEvent, replay is unaffected, and the deleted imperative call sites return with the revert.

## 8.4 Campaign 1 — swarm wiring

Scope is Chapter 5: tasks[]/mode wired to src/agents/pool.ts → AgentPool.map, a long-lived per-run pool with a cross-call activeWriteScopes registry, honored src/capabilities.ts → detectSubagentBackend(), per-role profiles in src/agents/roles.ts, and subagent_started/subagent_finished events feeding a TUI swarm line. The headline gate item is Chapter 7’s shardability gate: a smoke test submits a parallel batch whose writer allowedPaths overlap and asserts rejection with a structured error naming the holding task, and a second asserts demotion to mode:"chain" or mode:"single" for a batch failing the disjoint-paths/no-shared-context/independently-verifiable checks. Remaining items: a cross-call conflict test (a writer colliding with an earlier call’s in-flight scope is rejected, proving the registry survives call boundaries); a ledger test (subagent_finished carries the AgentResult.usage counters, verifyEventHashChain passes, replay restores in-flight state); and the fallback contract (no backend → details.fallback=true). Per Chapter 7’s baseline-benchmark safeguard, the swarm path is benchmarked against the single-agent fallback on the smoke corpus before mode:"parallel" ships enabled by default; the campaign lands flag-off.

## 8.5 Campaign 2 — sharder

Scope is §6.1–6.3: typed plan emission (src/phases.ts → renderPlanPrompt upgraded to PlanSpecSchema JSON, posted through goal_post_shards in src/ui/tools.ts), the src/domain/shard.ts schemas, and src/kernel/sharder.ts hooked into src/kernel/lifecycle.ts → advanceToNextPhase(). The gate extends npm run smoke with three fixtures. The six-file worked example of §6.3 must reproduce the balanced 3/3 partition at cut weight 1, with the Kernighan–Lin refinement pass executed and confirmed — Chapter 7’s spectral-as-prior-plus-refinement safeguard enforced as a test assertion. A densely coupled fixture must trip the coupling-density check, decline fan-out, and leave the implement phase on its single-slice path (src/phases.ts → renderImplementPrompt). And shard_posted events must verify against the hash chain and rebuild shard state under replayEvents(). Rollback is a flag that unhooks the sharder at advanceToNextPhase(): the free-text plan artifact and state.taskPlan checklist remain fully functional, and because src/evaluator.ts’s unfinished-work gate still reads the checklist, a disabled sharder cannot break goal completion.

## 8.6 Campaign 3 — scheduler + assignment

Scope is §6.4–6.5: src/kernel/scheduler.ts computes HEFT upward ranks over the shard DAG, places steps by earliest finish time on the long-lived pool, and awards them through bounded contract-net bidding; the shard_claimed/shard_completed/shard_failed events activate the shards {done}/{total} field in the phase indicator. The headline gate item is Chapter 7’s telemetry-calibrated-costs safeguard: a smoke test asserts that rank computation reads the empirical AgentResult.usage distributions persisted with subagent_finished events, and that a run with no telemetry refuses any hard-coded cost table, falling back to conservative default-concurrency placement. Remaining items: a fixture DAG with a known critical path is scheduled critical-path-first; injected telemetry drift beyond threshold triggers re-ranking of unstarted steps (the periodic global re-plan); and the announcement shortlist never exceeds the pool’s concurrency cap (bounded fan-out). A ledger monitor completes Chapter 7’s blackboard safeguard: a smoke assertion flags error-cascade signatures — a failed shard’s output consumed by two or more downstream steps without an intervening verification event — so the shared channel’s principal failure surface is watched, not assumed away. Rollback bypasses the scheduler behind a flag: shard steps execute in posted order through AgentPool.map at default concurrency, so C2’s output remains executable end-to-end.

## 8.7 Campaign 4 — merge-back + evidence

Scope is §6.6: promote src/agents/pool.ts → prepareIsolatedWorktree() into src/workspace/worktrees.ts with patch application onto an integration branch in HEFT order and git worktree prune crash recovery; extend src/evaluator.ts so any shard not merge_verified blocks goal_met; record merge_proposed/merge_verified. The gate is a headless scenario added to scripts/headless-feature-evidence.mjs: a 2-shard fan-out with non-overlapping write scopes must merge onto the integration branch, pass the three-part merge-time CI/test gate — per-shard verifyImplementationAgainstPlan against each allowlist, the repository test suite green, the extended unfinished-work gate — and leave signed coverage and trace artifacts under npm run evidence:headless. A conflict fixture (two shard diffs touching the bridge file) must be rejected and returned to claimed with failure evidence attached, and a crash-recovery test kills a run mid-shard and asserts git worktree prune restores a clean registry. The judge-independence check closes the campaign: the gate asserts the validate-phase judge model differs from the implement-phase actor model, rubric-based grading is configured, and both deterministic checks run before any judge invocation — Chapter 7’s judge independence rule enforced as configuration, not convention. Rollback disables merge-back behind a flag: patches surface as [ISOLATED_WORKTREE_PATCH] blocks for manual application (today’s behavior), and the evaluator extension is flag-guarded so current gate semantics remain default.

# 9. Risks, Caveats, and Decision Rules

This chapter consolidates the material risks from the counter-evidence review (Section 7.2) and the repository anatomy’s verification flags, then states when swarm and shard machinery must not engage. The method is traceability: every risk cites its source cluster or repository flag, every mitigation is specified in Chapters 4–6, and the owner gate names the Chapter 8 campaign that must demonstrate it.

## 9.1 Risk register

| Risk | Likelihood | Impact | Mitigation | Owner gate |
| --- | --- | --- | --- | --- |
| R1 — Stale HEFT cost estimates; adversarial instances degrade ~4.3× 18 17 | Medium | Medium | Telemetry-calibrated costs (AgentResult.usage); ranks recomputed on drift; ordering a default, never proof (§6.4) | Campaign 3 (scheduler) |
| R2 — Spectral-only cuts entrench weak partitions; balanced bisection is NP-hard 11 | Low | Medium | Spectral prior plus Kernighan–Lin refinement under balance tolerance, src/kernel/sharder.ts (§6.3) | Campaign 2 (sharder) |
| R3 — Contract-net awards locally optimal, globally incoherent; bids priced in tokens 21 | Medium | Medium | Bounded shortlist bids; periodic global re-plan; awards ledgered shard_claimed (§6.5) | Campaign 3 |
| R4 — Multi-agent gains minimal or negative versus simple baselines; MAST’s 14 failure modes 2 6 5 | High | High | Shardability gate pre-fan-out; benchmark against the single-agent fallback on the smoke corpus before default enablement (§5.3) | Campaign 1 (swarm wiring) |
| R5 — Token burn at 4–15× chat rates 1 | High | Medium | Per-role budgets (src/agents/roles.ts); concurrency default 4, cap 8; ledgered usage telemetry (§5.2) | Campaign 1 |
| R6 — Judge position, verbosity, self-preference bias certifies weak output 24 25 | Medium | High | Judge independence (evaluator ≠ actor), rubric grading, deterministic checks first (§6.6, §7.3) | Campaign 4 (merge + evaluator) |
| R7 — Worktree isolation defers conflicts to merge time; contradictions survive clean merges 10 5 | Medium | High | Three-part merge gate — path-scope verification, tests, evaluator extended to merge_verified; HEFT-order merges via Integrator (§6.6) | Campaign 4 |
| R8 — Vendor-internal 90.2% headline over-read; advantage narrows as base models improve 1 28 | Medium | Medium | Fan-out opt-in per task; re-benchmark on model upgrades; confidence labels on claims (§7.1) | Campaign 1 + standing rule |
| R9 — ctx.ui.setHeader re-render semantics unverified; HarnessHeader.invalidate() a no-op (src/harness-ui.ts) | Medium | Low | 1 Hz ticker pushes setHeader explicitly; fresh-factory fallback in src/ui/phase-indicator.ts (§4.2) | Campaign 0 (UI eventing) |
| R10 — Write-scope overlap check glob-prefix conservative, per-call only: missed cross-call conflicts (src/agents/pool.ts → findWriteScopeConflict) | Medium | Medium | Long-lived pool with cross-call activeWriteScopes registry; structured rejection naming the holder; lease-expiry release (§5.1) | Campaign 1 |

The register’s center of gravity is instructive. The high-impact rows — R4, R6, R7 — are adoption and verification risks, not implementation risks: they fire when machinery performs as coded on work that should never be parallelized, or when certification is delegated to a conflicted judge. The algorithmic rows (R1–R3) are bounded by decomposition — calibration, prior-plus-refinement, satisficing-plus-replan — leaving wasted tokens, not corrupted state. Repository rows are milder but earliest: Campaign 0’s header repair gates later observability, and R10’s registry preconditions multi-writer batches. Likelihoods assume mitigations ship; a campaign that cannot produce gate evidence does not close, and later campaigns inherit earlier gates as regression checks.

Two process certainties escape likelihood logic. Branch hygiene: fix/factory-state-manager and fix/harness-v2-optimizations merged (PRs #1, #2) yet linger as stale branches; every campaign rebases on c6a3b75; stale branches should be deleted. Blocking turns: until Campaign 1, a goal_subagent call blocks one turn up to five minutes untraced; the ticker plus subagent_started/subagent_finished events make that wait visible (§5.2).

## 9.2 Decision rules: when not to shard

The shardability gate (§5.3, §6.1) operationalizes these rules. Do not shard or fan out when:

- The plan is small or densely coupled — fewer than six allowlisted files, or the cheapest balanced cut severs a large fraction of import edges; the coupling-density check declines fan-out, keeping implement single-slice (§6.1).

- Tasks share mutable context that cannot be split into disjoint writer allowedPaths — counter-indicated for multi-agent 1 and irreconcilable at merge 5; demote to mode:"chain" or mode:"single".

- Estimated coordination cost meets or exceeds the single-agent baseline — the swarm must beat the smoke-corpus fallback before default enablement 6 2.

- The only available judge is the actor’s own model — self-preference, position, and verbosity biases resist mitigation 24 25; gate on deterministic checks alone.

- The merge surface exceeds review capacity — more concurrent writer worktrees than Integrator and maintainer can verify per cycle; isolation defers, not eliminates, conflicts 10; serialize or lower the cap.

- Shard outputs are not independently verifiable — nothing for verifyImplementationAgainstPlan (src/workspace/change-set.ts) to enforce; a shard whose done-state is opinion fails the gate.

The single most important caveat subsumes every row and rule: multi-agent machinery is a force multiplier for decomposable work and a cost-and-fragility multiplier for coupled work. What parallelizes six cleanly separated files will, on coupled work, burn 4–15× the tokens 1, import the failure modes MAST catalogs 2, and deliver a merge no conflicted judge can certify 25. The shardability gate is therefore the plan’s central control, not an accessory: every safeguard above assumes it runs first, runs conservatively, and may say no. Treating “do not shard” as failed ambition imports the failure modes this plan exists to avoid.

# References

All external sources below were retrieved and verified by web validation on 2026-07-20; every URL was opened and confirmed to contain the attributed claim. Repository facts cited inline as src/file.ts → symbol refer to joeott/pi-iterative-goal at main (commit c6a3b75), verified via the GitHub API.

- [6] Xia et al., “Agentless: Demystifying LLM-based Software Engineering Agents,” arXiv:2407.01489, 2024. https://arxiv.org/abs/2407.01489

- [27] Kapoor et al., “AI Agents That Matter,” arXiv:2407.01502, 2024. https://arxiv.org/abs/2407.01502

- [8] Anthropic Engineering, “Building effective agents,” 2024. https://www.anthropic.com/engineering/building-effective-agents

- [1] Anthropic Engineering, “How we built our multi-agent research system,” 2025. https://www.anthropic.com/engineering/built-multi-agent-research-system

- [7] Zhang et al., “AutoCodeRover: Autonomous Program Improvement,” ISSTA 2024; arXiv:2404.05427. https://arxiv.org/abs/2404.05427

- [4] Li et al., “Exploring Advanced LLM Multi-Agent Systems Based on Blackboard Architecture,” arXiv:2507.01701, 2025. https://arxiv.org/abs/2507.01701

- [11] Buluç, Meyerhenke, Safro, Sanders, Schulz, “Recent Advances in Graph Partitioning,” Algorithm Engineering, Springer LNCS 9220, 2016; arXiv:1311.3144. https://arxiv.org/abs/1311.3144

- [18] Canon, Jeannot, Sakellariou, Zheng, “Comparative Evaluation of the Robustness of DAG Scheduling Heuristics,” Grid Computing (CoreGRID), Springer, 2008. https://link.springer.com/chapter/10.1007/978-0-387-09457-1_7

- [9] Anthropic, “Claude Code Docs — Common workflows: Run parallel sessions with worktrees,” 2025. https://code.claude.com/docs/en/common-workflows

- [5] W. Yan, “Don’t Build Multi-Agents,” Cognition, 2025. https://cognition.ai/blog/dont-build-multi-agents

- [10] Melty Labs, “Conductor — Run parallel coding agents,” 2025. https://www.conductor.build/

- [21] Dias, Zlot, Kalra, Stentz, “Market-Based Multirobot Coordination: A Survey and Analysis,” Proceedings of the IEEE 94(7):1257–1270, 2006 (DOI 10.1109/JPROC.2006.876939; verified author-hosted full text). https://cse-robotics.engr.tamu.edu/dshell/cs689/papers/dias06market.pdf

- [22] Erman, Hayes-Roth, Lesser, Reddy, “The Hearsay-II Speech-Understanding System: Integrating Knowledge to Resolve Uncertainty,” ACM Computing Surveys 12(2):213–253, 1980. https://dl.acm.org/doi/10.1145/356810.356816

- [12] M. Fiedler, “Algebraic connectivity of graphs,” Czechoslovak Mathematical Journal 23(2):298–305, 1973. https://dml.cz/handle/10338.dmlcz/101168

- [20] FIPA TC C, “FIPA Contract Net Interaction Protocol Specification,” SC00029H, Standard, 2002. http://www.fipa.org/specs/fipa00029/

- [26] “git-worktree(1) — Manage multiple working trees,” official git documentation. https://git-scm.com/docs/git-worktree

- [14] Karypis, Aggarwal, Kumar, Shekhar, “Multilevel Hypergraph Partitioning: Applications in VLSI Domain,” IEEE Transactions on VLSI Systems 7(1):69–79, 1999. https://ieeexplore.ieee.org/document/748202

- [25] Liusie, Manakul, Gales, “LLM Evaluators Recognize and Favor Their Own Generations,” NeurIPS 2024; arXiv:2404.13076. https://arxiv.org/abs/2404.13076

- [2] Cemri et al., “Why Do Multi-Agent LLM Systems Fail? (MAST),” arXiv:2503.13657, 2025. https://arxiv.org/abs/2503.13657

- [3] H. P. Nii, “The Blackboard Model of Problem Solving and the Evolution of Blackboard Architectures,” AI Magazine 7(2):38–53, 1986. https://ojs.aaai.org/aimagazine/index.php/aimagazine/article/view/537

- [13] Pothen, Simon, Liou, “Partitioning Sparse Matrices with Eigenvectors of Graphs,” SIAM Journal on Matrix Analysis and Applications 11(3):430–452, 1990. https://epubs.siam.org/doi/10.1137/0611030

- [17] “An Adversarial Approach to Comparing Task Graph Scheduling Algorithms (SAGA/PISA),” arXiv:2403.07120, 2024. https://arxiv.org/abs/2403.07120

- [15] Sanders, Schulz, “Engineering Multilevel Graph Partitioning Algorithms,” ESA 2011; arXiv:1012.0006. https://arxiv.org/abs/1012.0006

- [28] “Single-agent or Multi-agent Systems? Why Not Both?”, arXiv:2505.18286, 2025. https://arxiv.org/abs/2505.18286

- [19] R. G. Smith, “The Contract Net Protocol: High-Level Communication and Control in a Distributed Problem Solver,” IEEE Transactions on Computers C-29(12):1104–1113, 1980. https://ieeexplore.ieee.org/document/1675516

- [23] “Revisiting the Blackboard for Multi-Agent Safety, Privacy, and Security Studies (Terrarium),” arXiv:2510.14312, 2025. https://arxiv.org/abs/2510.14312

- [16] Topcuoglu, Hariri, Wu, “Performance-Effective and Low-Complexity Task Scheduling for Heterogeneous Computing,” IEEE Transactions on Parallel and Distributed Systems 13(3):260–274, 2002. https://ieeexplore.ieee.org/document/993206/

- [24] Zheng et al., “Judging LLM-as-a-Judge with MT-Bench and Chatbot Arena,” NeurIPS 2023 Datasets and Benchmarks; arXiv:2306.05685. https://arxiv.org/abs/2306.05685

anthropic.com. https://www.anthropic.com/engineering/built-multi-agent-research-system

arxiv.org. https://arxiv.org/abs/2503.13657

ojs.aaai.org. https://ojs.aaai.org/aimagazine/index.php/aimagazine/article/view/537

arxiv.org. https://arxiv.org/abs/2507.01701

cognition.ai. https://cognition.ai/blog/dont-build-multi-agents

arxiv.org. https://arxiv.org/abs/2407.01489

arxiv.org. https://arxiv.org/abs/2404.05427

anthropic.com. https://www.anthropic.com/engineering/building-effective-agents

code.claude.com. https://code.claude.com/docs/en/common-workflows

conductor.build. https://www.conductor.build/

arxiv.org. https://arxiv.org/abs/1311.3144

dml.cz. https://dml.cz/handle/10338.dmlcz/101168

epubs.siam.org. https://epubs.siam.org/doi/10.1137/0611030

ieeexplore.ieee.org. https://ieeexplore.ieee.org/document/748202

arxiv.org. https://arxiv.org/abs/1012.0006

ieeexplore.ieee.org. https://ieeexplore.ieee.org/document/993206/

arxiv.org. https://arxiv.org/abs/2403.07120

link.springer.com. https://link.springer.com/chapter/10.1007/978-0-387-09457-1_7

ieeexplore.ieee.org. https://ieeexplore.ieee.org/document/1675516

fipa.org. http://www.fipa.org/specs/fipa00029/

cse-robotics.engr.tamu.edu. https://cse-robotics.engr.tamu.edu/dshell/cs689/papers/dias06market.pdf

dl.acm.org. https://dl.acm.org/doi/10.1145/356810.356816

arxiv.org. https://arxiv.org/abs/2510.14312

arxiv.org. https://arxiv.org/abs/2306.05685

arxiv.org. https://arxiv.org/abs/2404.13076

git-scm.com. https://git-scm.com/docs/git-worktree

arxiv.org. https://arxiv.org/abs/2407.01502

arxiv.org. https://arxiv.org/abs/2505.18286